***Date*** =***15/02/17***

***Attendance:***

Elliot Dewhurst: Yes

Blake Hewitt: Yes

Guy Zawada: Yes

If NO give reason

***Meeting Topic*** = Sprint meeting

***Time In meeting =*** 30 minutes

***Description on what was discussed:***

* Reviewed everyone’s works and discussed why some work wasn’t completed on time.
* Guy mentioned how he couldn’t work over the weekend so we agreed on giving 3 hours work this sprint instead of 6 to compensate for that.
* We talked about future goals for the project and how we need to focus on teaching the player how to play the game, and explain things like stamina.
* Tasks were discussed and decided on for the next sprint.